## Slide 1: Confessions of a successful project
@OndrejBalas

## Slide 2: Ondrej Balas
Husband. Father. Geek.
Owner of UseTech Design
I build software that drives business
Blog: http://www.ondrejbalas.com Twitter: @OndrejBalas

## Slide 6
Requirements are completed
  On time
  Under budget
Maintainable codebase
Define Success

## Slide 7
Notes: What really matters

## Slide 8
A Fictional Project

## Slide 9
Customer: Big Al’s Pizza
Big Al

## Slide 10
Gathering
Requirements

## Slide 11
Lucy (Business Analyst)

## Slide 13
Notes: Lucy and Pizzeria moved

## Slide 15
Notes: Lucy moved, Developers came in from the right side

## Slide 16
Becky Nathan James (Developers)

## Slide 18
Notes: Paper moved

## Slide 19
Notes: Paper moved

## Slide 20
Notes: Lucy moved while holding paper

## Slide 21
Notes: Paper moved

## Slide 22
Notes: Paper moved

## Slide 23
Notes: Lucy moved while holding paper

## Slide 24
Notes: Paper moved

## Slide 25
Notes: Paper moved

## Slide 26
Notes: Lucy moved while holding paper

## Slide 27
Notes: Paper moved

## Slide 28
Notes: Paper moved

## Slide 29
Notes: Lucy moved while holding paper

## Slide 30
Notes: Paper moved

## Slide 31
Notes: Paper moved

## Slide 32
So what went wrong?

## Slide 33
Represent a requirement
Should be from the user’s point of view
Should be non-technical
User Stories

## Slide 34
Steve

## Slide 37
As an online customer,
I can place an order through the website

## Slide 38
As the store manager,
I can see how many customers are waiting for their pizza

## Slide 39
As the pizza chef,
I can see which pizzas need to be made

## Slide 40
As an online customer,
I can easily figure out how to use the website
This story is too ambiguous
X

## Slide 41
As the store manager,
I can manage the entire store from the application
This story is too big
X

## Slide 42
As the developer,
I should write the application in C#
This story has no value to a user
X

## Slide 43
As Charlie (the online customer),
I would like to have an estimate of when the pizza will be ready, So that I know when to expect it

## Slide 44
As Steve (the store manager),
I can set the employee schedules,
So that I can have my best workers in during the busiest times

## Slide 45
As Big Al (the pizza chef),
I can see how long each order has been in the queue,
So that customers don’t wait too long for their pizzas

## Slide 46
Estimating

## Slide 48
Paul
3
4 Hours
4!? I can do it in 2!
Uhh..

## Slide 49
3
7
9
4 Hours
4!? I can do it in 2!
Uhh..
Notes: Card moved from stack to Paul

## Slide 50
4 Hours
4!? I can do it in 2!
Uhh..
3
3
3
6
2
20
9
3
14
Notes: Card moved from stack to Paul

## Slide 51
There is a better way!
Actually, I’ll show you two…

## Slide 52
Planning Poker

## Slide 55
20

## Slide 56
Another option

## Slide 57
Another option

## Slide 62
2
5
8
13
20

## Slide 63: But … where’s the estimate?

## Slide 64
Assigning Work

## Slide 66
Notes: Card stack copied and copy moved to Becky

## Slide 67
Notes: Becky leaves screen (down). Other developers move closer to Paul in the same time.

## Slide 68
I’m blocked
I can help!

## Slide 69
Me too.
Help?
Sure!

## Slide 70
Welp.
Lunch?
Ahhh!
Let’s go!

## Slide 71: No one can see what anyone else is working on

## Slide 72
Kanban
Visualize your work

## Slide 77
Notes: No animation on this slide. This is a ‘new board’

## Slide 78
Notes: No animation on this slide. This is a ‘new board’

## Slide 79
Notes: No animation on this slide. This is a ‘new board’

## Slide 80
Notes: No animation on this slide. This is a ‘new board’

## Slide 81
Notes: No animation on this slide. This is a ‘new board’

## Slide 82
Notes: No animation on this slide. This is a ‘new board’

## Slide 83
Notes: No animation on this slide. This is a ‘new board’

## Slide 84
Notes: No animation on this slide. This is a ‘new board’

## Slide 85
Notes: No animation on this slide. This is a ‘new board’

## Slide 86
Notes: No animation on this slide. This is a ‘new board’

## Slide 87
Notes: No animation on this slide. This is a ‘new board’

## Slide 88
Notes: No animation on this slide. This is a ‘new board’

## Slide 89
Notes: No animation on this slide. This is a ‘new board’

## Slide 90: Limiting Work in Progress (WIP)
Helps avoid costly context-switching
Features are completed quicker
Keeps velocity more fluid
Testers get a more constant stream of work

## Slide 91
2

## Slide 92
2
Notes: 8 notes from Back Log to To Do

## Slide 93
2
Notes: 2 notes from To Do to In Progress

## Slide 94
2
Notes: 1 note from In Progress to Done

## Slide 95
2
Notes: 1 note from To Do to In Progress

## Slide 96
2
Notes: 1 note from Done to Testing

## Slide 97
2
Notes: 1 note from In Progress to Blocked

## Slide 98
2
Notes: 1 note from To Do to In Progress

## Slide 99
2
Notes: 1 note from Testing to Done

## Slide 100
2
Notes: 2 notes from In Progress to Done

## Slide 101
2
Notes: 1 note from To Do to In Progress
1 note from Blocked to In Progress
1 note from Done to Testing

## Slide 102
2

## Slide 103
2
Notes: Pink note from To Do to In Progress

## Slide 104
2
Notes: Pink note from In Progress to Done

## Slide 105
2
Notes: 1 note from Testing to Done
1 note from Done to Testing
Pink note from Done to Testing

## Slide 106
2
Notes: 1 note from In Progress to Done
1 note from To Do to In Progress
Pink note from Testing to Done

## Slide 107
2
Notes: 1 note from Testing to Done
1 note from Done to Testing
2 notes from To Do to In Progress

## Slide 108
2
Notes: 1 note from Testing to Done
1 note from Done to Testing
1 note from In Progress to Done

## Slide 109
2
Notes: 1 note from Testing to Done
1 note from Done to Testing

## Slide 110
2
Notes: 1 note from Testing to Done
1 note from Done to Testing
1 note from In Progress to Done

## Slide 111
2
Notes: 1 note from Testing to Done
1 note from Done to Testing

## Slide 112
2
Notes: 1 note from Testing to Done

## Slide 113
Tracking Progress

## Slide 114
Time
Effort Remaining
Burn-Down Chart

## Slide 115
Time
Effort Remaining
Burn-Down Chart

## Slide 116
Time
Effort Remaining
Burn-Down Chart

## Slide 117
Time
Effort Remaining
Burn-Down Chart

## Slide 118
Time
Effort Remaining
Burn-Down Chart

## Slide 119
Time
Effort Remaining
Burn-Down Chart

## Slide 120
Time
Effort Remaining
Burn-Down Chart

## Slide 121
Time
Effort Remaining
Burn-Down Chart

## Slide 122
Time
Effort Remaining
Burn-Down Chart

## Slide 123
Time
Effort Remaining
Burn-Down Chart

## Slide 124
Time
Effort Remaining
Burn-Down Chart

## Slide 125
Time
Effort Remaining
Burn-Down Chart

## Slide 126
Time
Effort Remaining
Burn-Down Chart

## Slide 127
Time
Effort Remaining
Burn-Down Chart

## Slide 128
Time
Effort Remaining
Burn-Down Chart

## Slide 129
Time
Effort Remaining
Burn-Down Chart

## Slide 130
Time
Effort Remaining
Burn-Down Chart

## Slide 131
Time
Effort Remaining
Burn-Down Chart

## Slide 132
Time
Effort Remaining
Burn-Down Chart

## Slide 133
Time
Effort
Burn-Up Chart

## Slide 134
Time
Effort
Burn-Up Chart

## Slide 135
Time
Effort
Burn-Up Chart

## Slide 136
Time
Effort
Burn-Up Chart

## Slide 137
Time
Effort
Burn-Up Chart

## Slide 138
Time
Effort
Burn-Up Chart

## Slide 139
Time
Effort
Burn-Up Chart

## Slide 140
Time
Effort
Burn-Up Chart

## Slide 141
Time
Effort
Burn-Up Chart

## Slide 142
Time
Effort
Burn-Up Chart

## Slide 143
Time
Effort
Burn-Up Chart

## Slide 144
Time
Effort
Burn-Up Chart

## Slide 145
Time
Effort
Burn-Up Chart

## Slide 146
Time
Effort Remaining
Burn-Down Chart

## Slide 147
Time
Effort
Burn-Up Chart

## Slide 148
Time
Effort
Burn-Up Chart

## Slide 149
Time
Effort
Burn-Up Chart

## Slide 150
Time
Effort
Burn-Up Chart

## Slide 151
Time
Effort
Burn-Up Chart

## Slide 152
Time
Effort Remaining
Burn-Down Chart

## Slide 153
Time
Effort
Burn-Up Chart

## Slide 154
Time
Effort
Burn-Up Chart

## Slide 155
Time
Effort
Burn-Up Chart

## Slide 156
Time
Effort
Burn-Up Chart

## Slide 157
Time
Effort
Burn-Up Chart

## Slide 158
Time
Effort Remaining
Burn-Down Chart

## Slide 159
Time
Effort
Burn-Up Chart

## Slide 160: Kanban Tools
Kanbanize.com
Trello.com

## Slide 161
@OndrejBalas
Thanks!
Questions? E-mail or Tweet me
ondrej@ondrejbalas.com